**Project Status Report II**

|  |
| --- |
| Date of Report Issue/Prepared: February 9, 2020 |

Report Prepared By: Akwasi Himah, Alan Pintor, Elder Guerra, Robert Slezak

Employer/Organization: N/A

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | Running Champions | |
| T06 | |
| Start Date: **Jan 20, 2020** | End Date: **Feb 09, 2020** |
| Yellow (Warning) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| * All pages have been developed with basic navigation between them. * Local database is setup and functional. * Tracking page is tracking movement and saving information to local database. * Setup of the remote database has started but is incomplete. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Completion of incomplete pages from last  sprint | Remote database setup in progress |
| Setup of local database |  |
| Tracking implemented and saving to local  database |  |

Upcoming Objectives for Feb 10, 2020, 2020 to Feb 23, 2020

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To | | Duration | Date |
| Complete remote database setup | Alan Pintor, Elder Guerra | | 5 days | Feb 10 2020  to  Feb 15 2020 |
| Implement Registration and Login with saving to remote database | Akwasi Himah | | 10 days | Feb 10 2020  to  Feb 23 2020 |
| Implement statistics tracking | Alan Pintor | | 10 days | Feb 10 2020  to  Feb 23 2020 |
| Implement team creation and inviting | Robert Slezak | | 10 days | Feb 10 2020  to  Feb 23 2020 |
| Implement competition creation | Elder Guerra | | 10 days | Feb 10 2020  to  Feb 23 2020 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| Remote database setup | | Alan Pintor,  Elder Guerra | Feb 15, 2020 |
| Registration and Login | | Akwasi Himah | Feb 23, 2020 |
| Statistics tracking | | Alan Pintor | Feb 23, 2020 |
| Team creation with invites | | Robert Slezak | Feb 23, 2020 |
| Competition creation | | Elder Guerra | Feb 23, 2020 |

Managing Issues and Risk

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| Having time to complete assigned tasks and keep up with other school assignments and midterms | We are going to work hard and be there for each other if we need help | Feb 23, 2020 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Time management due to upcoming school assignments and midterms | Med | Med | Work hard and be there to help each other |

**NOTE: Attach additional sheets if insufficient space available**

**Submission Guidelines:**

Please submit as “T<team number>\_ProjectStatusReport1”.

For e.g. T36\_ProjectStatusReport2

This is a group submission i.e. one per group.

**Due Dates:**

**Sunday, Feb 09, 2020 (11:59 p.m.)**